## Slide 1: Team Software Process

## Slide 2: Working in Teams
Successful teams are both satisfying and rare.
Although many teams come close to meeting their product and business goals, they often do so at the expense of the team members.
We describe a team that works together smoothly and efficiently as being a “jelled team.”
A jelled team has a specific goal, a goal that is shared by all members. All members of a jelled team have a high sense of responsibility and commitment. All members of a jelled team feel they are accomplishing something of value.

## Slide 3: Building Jelled Teams
Artificially-jelled teams can be built quickly through “team-building” exercises.
  retreats, seminars, workshops
  games (paintball, laser tag, etc.)
  contrived challenges (e.g., blind obstacle courses)
Team-building activities are unlikely to produce long-term team success unless they address real workplace issues.
  common understanding of roles, goals, products
  management support of team needs
The TSP is a proven-effective way of building jelled teams quickly.

## Slide 4: The Need for Personal Discipline
Building successful high-performance teams requires more than technical ability; team members must be committed to the concept of personal discipline.
Personal discipline means that all team members understand their own abilities and can make realistic commitments to each other and to management.
Team members develop personal discipline by learning the principles of the Personal Software Process (PSP).

## Slide 5: The TSP Strategy Rests on PSP
The TSP strategy improves performance from the bottom-up.
Team
Member
Skills
Team
Building
Team
Management
Process discipline
Performance measures
Estimating & planning skills
Quality management skills
Goal setting
Role assignment
Tailored team process
Detailed balanced plans
Team communication
Team coordination
Project tracking
Risk analysis
Personal Software Process
Team Software Process

## Slide 6: Building Teams with TSP
TSP facilitates team-building
through a defined team launch
process.
The launch process kicks off
each major project phase.
  The team establishes a common understanding of the work and the development approach.
  A plan is produced to guide the next development phase.
  Subsequent phases kick off with a relaunch process.
Launch
Development Phase A
Postmortem
Development
Phase B
Relaunch
Postmortem

## Slide 7: TSP Process Structure and Flow
TSP has four principal
development phases.
  Requirements
  high-level design
  Implementation
  test
Relaunch
Postmortem
Integration
and test
Relaunch
Implementation
Postmortem
Relaunch
High-level
design
Postmortem
Launch
Requirements
Postmortem

## Slide 8: When to Launch
A launch or relaunch occurs
  at the beginning of every project phase
  when substantive changes to the plan are required
A launch may also be needed when new members are added to the team.
  familiarize them with the team processes
  integrate them into the team’s plans
  get their agreement with the goals

## Slide 9: Purpose of the TSP Launch
The purpose of the launch is to establish a common team understanding of the following project elements.
  management’s goals for the project
  team and team members’ goals
  the roles that the team members will perform
  the development work to be done
  the processes that the team will use
  the plan for doing the work
  the management and customer reporting system
  the ongoing team communication process

## Slide 10: The TSP Launch Workshop
The TSP launch is a four-day workshop used to kick off each project phase.
During the launch workshop, the team produces a comprehensive plan for their work.
The team leader and all team members participate.
The launch workshop is considered to be part of the project work (it is planned and tracked).

## Slide 11: Launch Postmortem
The coach and team members meet to discuss how things went during the launch.
  what worked well
  what did not work well
  suggestions for improving the launch process in future launches

## Slide 12: The Weekly Team Meeting
The weekly team meeting keeps the project on track by reviewing status and planned work for the team and each team member on a weekly basis.
The meeting objective is to ensure that all team members
  understand current project status
  know what tasks are next
  are aware of everyone’s status and progress
  know the status against the quality plan
  discuss actions needed to ensure high quality
  understand the key project issues and risks
  participate in key team decisions

## Slide 13
LOC | Development time
10 | 5
20 | 10
50 | 25
60 | 30
70 | 35
80 | 40
90 | 45
Functional Point | Development time
2 | 5
4 | 4
6 | 8
8 | 7
10 | 6
12 | 10
20 | 9
Suppose the following tables contain the historical data from past projects.
Determine which one is the candidate size measure that is related to effort.
Apply regression model to selected candidate size measure in a) and predict the effort of project having 156 LOC/FP.
Table 1: LOC vs Dev time
Table 2: FP vs Dev time